SnippetVault

Product Requirements Document

Save, organize, and version-control your code snippets

Version: 1.0  |  Date: April 7, 2026  |  Status: Prototype — Phase 1

💵 Total Infrastructure Cost: $0

Built entirely on free-tier services — Supabase Free Plan + Vercel Hobby Plan

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Motivation & Vision

4. Target Users

5. Use Cases — How, When, Where

6. Feature Specification

7. User Flows

8. Application Architecture & Flow

9. Technology Stack

10. Data Model & Schema Design

11. API Design

12. Security & Access Control

13. Development Process & Timeline

14. Future Roadmap (Vision Only)

15. Success Metrics

# 1. Executive Summary

SnippetVault is a modern, full-stack web application that allows developers to save, organize, search, and version-control their code snippets. Think of it as a personal Git repository specifically designed for reusable code fragments.

Unlike plain note-taking apps or GitHub Gists, SnippetVault provides:

Git-like version history — every edit creates a tracked version with a commit message

Side-by-side diff comparison — see exactly what changed between any two versions

Smart tagging & multi-filter search — find any snippet in milliseconds

Syntax highlighting — for 25+ programming languages

One-click copy — paste into any IDE or terminal instantly

The application is built with Next.js 16, Supabase (PostgreSQL + Auth), and a modern component library. The entire stack runs on 100% free-tier infrastructure — Supabase Free Plan + Vercel Hobby Plan — with zero cost to build, deploy, and run.

# 2. Problem Statement

## The Core Problem

Developers constantly write, reuse, and evolve small pieces of code across projects — utility functions, database queries, regex patterns, CSS snippets, Docker configs, and more.

Where does this code live today?

| Current Solution | Problem |
| --- | --- |
| Scattered text files | No search, no organization, easily lost |
| GitHub Gists | No version history with diffs, poor discoverability |
| IDE snippets | Locked to one editor, not portable |
| Notion / Google Docs | No syntax highlighting, no code-aware features |
| Memory | Unreliable — developers waste time rewriting solved problems |

## Impact

A 2023 Stack Overflow Developer Survey found that developers spend ~30% of their time searching for or rewriting code they've written before. For a team of 10 developers, this translates to an estimated 3 full-time engineers' worth of productivity lost per year.

## The Gap

No existing tool combines code-specific features (syntax highlighting, version history, diff viewer) with personal knowledge management (tags, search, organization) in a lightweight, browser-based interface.

# 3. Motivation & Vision

"Every developer has a personal library of code patterns. SnippetVault makes that library searchable, versioned, and always accessible."

## Motivation

1. Academic Context — This project serves as a prototype for a Software Engineering course, demonstrating full-stack development skills including authentication, CRUD operations, real-time search, and version control system design.

2. Real Developer Pain — The problem is genuine. The team members themselves have experienced the frustration of losing useful code snippets or rewriting utility functions from scratch.

3. Technical Learning — The project exercises advanced concepts:

Server-side rendering with Next.js App Router

Row-level security with Supabase/PostgreSQL

Optimistic UI updates with SWR

Diff algorithms implemented in JavaScript

Responsive, accessible UI with Radix primitives

## Vision

| Phase | Scope | Cost | Status |
| --- | --- | --- | --- |
| Phase 1 (Current) | Personal snippet manager with version control | $0 — Free tier | ✅ Complete |
| Phase 2 (Future) | AI-powered auto-tagging, natural language search | 💰 Requires paid APIs | 📋 Vision only |
| Phase 3 (Future) | Team collaboration, shared collections, marketplace | 💰 Requires Pro plan | 📋 Vision only |

⚠️ Important: Phases 2 and 3 are documented for academic discussion and growth potential only. They are NOT part of the current prototype and would require paid services.

# 4. Target Users

## Primary Personas

### 👨‍💻 The Student Developer

Profile: 18–24 years old, learning multiple languages simultaneously

Needs: Store solutions from assignments, tutorials, and side projects

Pain Point: Code from last semester is gone — lost in old folders or deleted repos

### 👩‍💻 The Professional Developer

Profile: Software engineer (25–40), works across multiple projects and clients

Needs: Maintain a personal utility library, track how solutions evolve

Pain Point: "I wrote a perfect date parser last month — where is it?"

### 🧑‍🏫 The Technical Writer / Educator

Profile: Creates tutorials, documentation, or teaches coding workshops

Needs: Maintain a curated library of example code in multiple languages

Pain Point: Example code drifts out of date; no way to track which version was used in which tutorial

## User Demographics

| Attribute | Value |
| --- | --- |
| Technical Level | Intermediate to advanced developers |
| Primary Device | Desktop / Laptop (code-centric workflow) |
| Browser | Chrome, Firefox, Edge, Safari |
| Frequency of Use | Daily (during active development) |
| Session Length | 2–15 minutes per session |

# 5. Use Cases — How, When, Where

## When Will Users Use SnippetVault?

| Scenario | Trigger | Action |
| --- | --- | --- |
| Learning a new concept | User finds a useful pattern in a tutorial | Save snippet → tag with topic and language |
| Solving a bug | User writes a clever fix | Save the fix → add commit message explaining reasoning |
| Starting a new project | User needs boilerplate code | Search snippets by language/tag → copy to project |
| Refactoring existing code | User improves a utility function | Update snippet → version history tracks the change |
| Code review prep | User wants to compare approaches | Open diff viewer → compare v1 vs v3 side-by-side |
| Switching devices | User moves from office to home | Open SnippetVault in browser → all snippets synced |

## Where Will It Be Used?

In the browser alongside an IDE (split screen workflow)

On any device with a modern web browser (cloud-based, no local install)

In classrooms as a teaching tool for code versioning concepts

In hackathons for quick access to reusable starter code

## How Will It Be Used?

Save: Press 'New Snippet' → enter code, title, language, tags → save

Find: Type in search bar or click a language/tag filter → results appear instantly

Use: Click a snippet card → view full code → one-click copy to clipboard

Evolve: Edit a snippet → add a commit message → new version is tracked

Compare: Select two versions in history → view side-by-side diff

# 6. Feature Specification

## 6.1 Core Features (Implemented ✅)

### F1: User Authentication

Email/password registration and login via Supabase Auth

Secure session management with cookie-based tokens

Protected routes via Next.js middleware

Sign-up email confirmation flow

Sign-out functionality

### F2: Snippet CRUD Operations

Create snippet with title, description, language, code content, and tags

Read snippet list with preview (first 6 lines), or full detail in side panel

Update snippet metadata and code — content changes trigger a new version

Delete snippet with confirmation dialog (cascade deletes versions and tags)

### F3: Version Control System

Every content edit creates a new snippet_versions record

Auto-incrementing version numbers (v1, v2, v3...)

Optional commit messages (defaults to 'Version N')

Full version history list in the snippet detail panel

Ability to view any historical version's code

### F4: Side-by-Side Diff Viewer

Select any two versions from the history panel

View additions (green) and deletions (red) in a unified diff format

Built using the 'diff' library for line-by-line comparison

### F5: Smart Tagging System

User-created tags (each user has their own tag namespace)

Many-to-many relationship (snippet ↔ tags)

AND-logic tag filtering (selected tags must ALL match)

Tag management API

### F6: Full-Text Search

Searches across title, description, and current_content

Debounced input (300ms) to prevent excessive API calls

Combined with language and tag filters for precise results

### F7: Language Filtering

Inline chip-based filter for quick language selection

Sidebar navigation with 10 most common languages

Full dropdown with 25+ supported languages

### F8: Syntax Highlighting

Powered by prism-react-renderer

Supports 27 languages including JavaScript, TypeScript, Python, Rust, Go, and more

### F9: One-Click Copy

Clipboard copy button on every snippet card (appears on hover)

Clipboard copy button in the detail panel

Visual feedback with checkmark confirmation (2 seconds)

### F10: Dark/Light Mode

System-preference-aware theme detection

Manual toggle in the sidebar

Persistent theme selection across sessions

## 6.2 Future Scope — Potential Enhancements

⚠️ Important Disclaimer: The features below are NOT part of the current prototype. They are documented purely for academic discussion — to demonstrate product thinking and growth potential. Many require paid APIs, significant development time, or infrastructure upgrades. None of these are planned for immediate implementation.

| Feature | Description | Cost / Effort | Why It's Future Scope |
| --- | --- | --- | --- |
| AI Auto-Tagging | Analyze code → suggest tags | 💰 OpenAI API ($0.002–$0.06/call) | Paid API, needs billing |
| AI Natural Language Search | Search using plain English | 💰 Embedding API + pgvector | Paid API, complex setup |
| Code Execution Sandbox | Run JS/Python in-browser | ⏱️ 2–3 weeks dev time | Heavy engineering effort |
| Import from GitHub Gists | OAuth + Gist import | ⏱️ 1 week + OAuth setup | Moderate effort |
| Export & Sharing | Public links / embed widgets | ⏱️ 1 week | Needs public DB rows |
| Snippet Collections | Folders for organizing | ⏱️ 1 week | New DB table + UI |
| Keyboard Shortcuts | ⌘K search, N new snippet | 🟢 Free, ~2 hours | Low effort |
| Analytics Dashboard | Language charts, activity | 🟢 Free (recharts installed) | Low effort |
| Browser Extension | Save from any webpage | ⏱️ 2–3 weeks | Separate project |
| VS Code Extension | Save/search from IDE | ⏱️ 2–3 weeks | Separate project |

Bottom line: The current prototype delivers a complete, functional product using only free tools. The features above represent where the product could go — not where it needs to go right now.

# 7. User Flows

## 7.1 New User Registration Flow

Landing Page (/)

│

└── Click 'Get Started'

│

▼

Sign Up Page (/auth/sign-up)

│ Enter email + password → Submit

▼

Supabase sends confirmation email

▼

Sign Up Success Page (/auth/sign-up-success)

│ User checks email → clicks confirmation link

▼

Login Page (/auth/login)

│ Enter credentials

▼

Dashboard (/dashboard)

└── Empty state: "No snippets yet" + CTA

## 7.2 Create Snippet Flow

Dashboard → Click 'New Snippet'

▼

Snippet Dialog (Modal)

│ Enter title, description, language

│ Write/paste code in editor

│ Select tags, enter commit message

│ Click 'Save'

▼

POST /api/snippets

├── Creates snippets row

├── Creates snippet_versions row (v1)

└── Creates snippet_tags junction rows

▼

Dashboard refreshes via SWR mutate()

└── New snippet card appears in grid

## 7.3 Edit & Version Flow

Click snippet card → Detail Panel opens

├── View current code (Code tab)

├── View version history (History tab)

└── Click 'Edit'

▼

Snippet Dialog with pre-filled data

│ Modify code, enter commit message

│ Click 'Save'

▼

PUT /api/snippets/[id]

├── Updates snippets.current_content

├── Creates new snippet_versions (v2, v3...)

└── Updates tags (delete old, insert new)

▼

Dashboard + Detail Panel refresh

## 7.4 Search & Filter Flow

Dashboard

├── Type in search → debounced (300ms)

│   └── GET /api/snippets?search=<query>

├── Click language chip (e.g., 'Python')

│   └── GET /api/snippets?language=python

├── Select tag from filter

│   └── GET /api/snippets?tags=<id1>,<id2>

└── All filters combine:

└── GET /api/snippets?search=sort&language=js&tags=abc

▼

Grid updates with filtered results

## 7.5 Diff Comparison Flow

Detail Panel → History tab

├── Click Version 1 → selected

├── Click Version 3 → selected

▼

'Diff' tab appears in tab bar → Click it

▼

Side-by-side diff view:

├── Left:  Version 1 content

├── Right: Version 3 content

├── Green: Added lines

└── Red:   Removed lines

# 8. Application Architecture & Flow

## 8.1 High-Level Architecture

| Layer | Component | Technology | Responsibility |
| --- | --- | --- | --- |
| Client | Landing Page | Next.js (SSR) | Marketing, SEO-optimized |
| Client | Auth Pages | Next.js (SSR) | Login, sign-up, error handling |
| Client | Dashboard | React (CSR) + SWR | Snippet CRUD, search, filters |
| Server | Middleware | Next.js middleware | Session refresh, route protection |
| Server | API Routes | Next.js API handlers | CRUD operations, auth checks |
| Database | PostgreSQL | Supabase (Free Plan) | Snippets, versions, tags storage |
| Auth | Supabase Auth | JWT + HTTP-only cookies | User registration, login, sessions |

## 8.2 Request Flow (Example: Create Snippet)

User fills form → clicks 'Save'

│

▼ fetch('/api/snippets', { method: 'POST' })

│

▼ Middleware: updateSession(request)

→ Refreshes auth cookies if expired

│

▼ API Route: POST /api/snippets

1. createClient() — server Supabase client

2. supabase.auth.getUser() — verify JWT

3. INSERT INTO snippets → returns row

4. INSERT INTO snippet_versions (v1)

5. INSERT INTO snippet_tags × N

6. Return { snippet } as JSON

│

▼ Client: SWR mutate() → re-fetch list

│

▼ Grid re-renders with new card

# 9. Technology Stack

💵 Total Cost: $0

Every technology used in this prototype is either open-source or available on a permanently free tier. No credit card required. No trial period. Completely free.

## 9.1 Frontend (All Open-Source)

| Technology | Version | Purpose | Cost |
| --- | --- | --- | --- |
| Next.js | 16.2 | React framework, App Router, SSR | 🟢 Free (MIT) |
| React | 19 | UI library with hooks | 🟢 Free (MIT) |
| TypeScript | 5.7 | Static typing | 🟢 Free (Apache 2.0) |
| Tailwind CSS | 4.2 | Utility-first styling | 🟢 Free (MIT) |
| shadcn/ui | Latest | Radix UI components | 🟢 Free (MIT) |
| SWR | 2.2 | Data fetching + caching | 🟢 Free (MIT) |
| prism-react-renderer | 2.4 | Syntax highlighting | 🟢 Free (MIT) |
| diff | 7.0 | Version diff computation | 🟢 Free (BSD) |
| react-hook-form | 7.54 | Form management | 🟢 Free (MIT) |
| zod | 3.24 | Schema validation | 🟢 Free (MIT) |
| date-fns | 4.1 | Date formatting | 🟢 Free (MIT) |
| next-themes | 0.4 | Dark/light mode | 🟢 Free (MIT) |
| Lucide React | 0.564 | Icon library | 🟢 Free (ISC) |
| sonner | 1.7 | Toast notifications | 🟢 Free (MIT) |

## 9.2 Backend & Infrastructure (All Free Tier)

| Technology | Purpose | Cost | Free Tier Limits |
| --- | --- | --- | --- |
| Supabase | PostgreSQL DB + Auth + API | 🟢 Free Plan | 500 MB DB, 50K users |
| Supabase Auth | Email/password auth + JWT | 🟢 Included | 50,000 MAU |
| @supabase/ssr | Server-side Supabase client | 🟢 Free (npm) | — |
| Vercel | Hosting & deployment | 🟢 Hobby (Free) | 100 GB bandwidth |
| Vercel Analytics | Performance monitoring | 🟢 Included | 2,500 events/mo |

# 10. Data Model & Schema Design

## 10.1 Database Tables

| Table | Key Columns | Relationships |
| --- | --- | --- |
| snippets | id, user_id, title, description, language, current_content, created_at, updated_at | FK → auth.users (user_id) |
| snippet_versions | id, snippet_id, version_number, content, commit_message, created_at | FK → snippets (snippet_id) |
| tags | id, user_id, name | FK → auth.users (user_id) |
| snippet_tags | snippet_id, tag_id (composite PK) | FK → snippets, FK → tags |

## 10.2 Key Design Decisions

| Decision | Rationale |
| --- | --- |
| current_content in snippets | Avoids a JOIN to snippet_versions for viewing latest code |
| Sequential version_number | Simpler than Git SHA — users understand 'v1, v2, v3' |
| User-scoped tags | Each user has their own tag namespace — no collisions |
| Junction table for tags | Allows many-to-many without JSON arrays (better querying) |
| UUIDs for primary keys | Globally unique, no sequential ID leaks |

# 11. API Design

## 11.1 Endpoint Reference

| Method | Endpoint | Purpose | Auth Required |
| --- | --- | --- | --- |
| GET | /api/snippets | List snippets (with search, language, tag filters) | ✅ Yes |
| POST | /api/snippets | Create snippet + initial version | ✅ Yes |
| GET | /api/snippets/[id] | Get single snippet with tags | ✅ Yes |
| PUT | /api/snippets/[id] | Update snippet, create version if content changed | ✅ Yes |
| DELETE | /api/snippets/[id] | Delete snippet + cascade versions/tags | ✅ Yes |
| GET | /api/snippets/[id]/versions | Get version history for a snippet | ✅ Yes |
| GET | /api/tags | List all user tags | ✅ Yes |
| POST | /api/tags | Create a new tag | ✅ Yes |

## 11.2 Authentication

All API routes require a valid Supabase session cookie. The middleware refreshes the session on every request. Each handler calls supabase.auth.getUser() to verify the JWT and extract the user.id. Unauthorized requests receive a 401 error response.

# 12. Security & Access Control

| Layer | Mechanism |
| --- | --- |
| Authentication | Supabase Auth with email verification, JWT tokens in HTTP-only cookies |
| Session Management | Next.js middleware refreshes session on every request |
| API Authorization | Every route handler checks supabase.auth.getUser() before processing |
| Data Isolation | All DB queries include .eq('user_id', user.id) — users see only their own data |
| CSRF Protection | SameSite cookie attributes (handled by Supabase SSR) |
| Input Sanitization | Supabase parameterized queries prevent SQL injection |
| RLS (Recommended) | Supabase Row Level Security as defense-in-depth |

# 13. Development Process & Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1: Research & Planning | 1 week | Market research, PRD writing, wireframes, tech stack selection |
| Phase 2: Database & Auth | 1 week | Supabase setup, schema design, migration scripts, auth flow |
| Phase 3: Core API | 1 week | CRUD endpoints for snippets, tags, versions |
| Phase 4: Frontend — Dashboard | 2 weeks | Snippet grid, search, filters, create/edit dialog, detail panel |
| Phase 5: Advanced Features | 1 week | Version history, diff viewer, syntax highlighting |
| Phase 6: Polish & Testing | 1 week | UI refinement, error handling, responsive design |
| Phase 7: Deployment | 2 days | Vercel deployment, environment variables, domain setup |

## Development Methodology

Agile sprints (1 week each)

Git Flow branching strategy (main → develop → feature branches)

Pull request reviews before merging

Continuous deployment via Vercel (auto-deploy on push to main)

# 14. Future Roadmap (Vision Only — Not Current Scope)

⚠️ Disclaimer: Everything below is aspirational — documented to show product vision and growth potential for academic evaluation. None of these are planned for the current prototype. Many would require paid services, significant engineering time, or both.

## Phase 2: Intelligence Layer 🧠

Would require paid APIs

| Feature | Description | Estimated Cost |
| --- | --- | --- |
| AI Auto-Tagging | Analyze code on save → suggest tags | 💰 ~$5–20/month (OpenAI API) |
| Semantic Search | Natural language queries across snippets | 💰 ~$5–10/month (embeddings) |
| Smart Suggestions | 'You might also need...' recommendations | ⏱️ Heavy dev time |
| Code Explanation | AI-generated description of what code does | 💰 ~$10–30/month (GPT-4o) |

## Phase 3: Collaboration 🤝

Would require Supabase Pro plan ($25/mo)

| Feature | Description | Estimated Cost |
| --- | --- | --- |
| Team Workspaces | Shared snippet collections | 💰 Supabase Pro ($25/mo) |
| Real-Time Co-Editing | Live cursor and editing | 💰⏱️ Heavy dev + Realtime |
| Comment Threads | Discussions on snippets/versions | ⏱️ Moderate dev time |
| Snippet Marketplace | Public library with upvotes | 💰⏱️ Infrastructure + dev |

## Phase 4: Ecosystem 🌐

Separate projects entirely

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| VS Code Extension | Save/search snippets from IDE | ⏱️ 3–4 weeks |
| Chrome Extension | Right-click → save code from web | ⏱️ 2–3 weeks |
| CLI Tool | sv save, sv search, sv copy | ⏱️ 1–2 weeks |
| Public API | REST API for third-party integrations | ⏱️ 1 week |

Current status: Phase 1 is complete and fully operational on free infrastructure. Phases 2–4 represent where the product could evolve if it transitions from a class prototype to a real product.

# 15. Success Metrics

## Product KPIs

| Metric | Target (MVP) | Target (6 months) |
| --- | --- | --- |
| Registered Users | 50 | 1,000 |
| Daily Active Users | 10 | 200 |
| Snippets Created | 500 | 20,000 |
| Average Snippets per User | 10 | 20 |
| Average Versions per Snippet | 2 | 4 |
| Search Queries per Day | 50 | 2,000 |
| Copy-to-Clipboard per Day | 30 | 1,500 |

## Technical KPIs

| Metric | Target |
| --- | --- |
| Page Load Time (LCP) | < 2.5 seconds |
| API Response Time (p95) | < 500ms |
| Uptime | 99.5% |
| Lighthouse Score | > 90 (all categories) |
| Error Rate | < 1% of API requests |

# Appendix A: Supported Languages

JavaScript, TypeScript, Python, Rust, Go, CSS, HTML, SQL, Bash, Java, C, C++, C#, Ruby, PHP, Swift, Kotlin, Scala, Haskell, Lua, Perl, R, Assembly, JSON, YAML, Markdown, Plain Text

# Appendix B: Glossary

| Term | Definition |
| --- | --- |
| Snippet | A reusable piece of code stored in SnippetVault |
| Version | A historical snapshot of a snippet's code content |
| Commit Message | A description of what changed in a version |
| Diff | A visual comparison of two versions showing additions and deletions |
| Tag | A user-defined label for categorizing snippets |
| SWR | Stale-While-Revalidate — shows cached data while refreshing in background |
| RLS | Row Level Security — database-level access control policies |
| SSR | Server-Side Rendering — HTML generated on the server |

— End of Document —

SnippetVault PRD v1.0 • April 2026